Sequencing and Scheduling: 45-865 – Spring 2000

Agenda for Week 1:

- Course Introduction

- Scheduling function in an enterprise

- Examples to scheduling problems

- Models, notation, constraints, objectives

- Problem classification

- Problem complexity

Course Introduction

Instructor:	Fatma Sibel Salman

Office:	GSIA 26, 	Phone:	268-7421

E-mail: fs2c+@andrew.cmu.edu

Office Hours: 	Thursday 3:00-5:00, or by appointment

Teaching Assistant: 	Feryal Erhun

Office:	GSIA 22,	 Phone:   268-8845

E-mail: ferhun@andrew.cmu.edu

Office Hour: by appointment

Course Web Site:

http://www.gsia.cmu.edu/45-865/2000/scheduling.html

Course Description:

- Required Text:	 Pinedo & Chao, Operations Scheduling

- Lectures: 	MF  10:30-12:20	 Posner Hall 261

- Prerequisites: Operations Research, Probability/Statistics

- Goal:	Obtain a broad knowledge of

1. scheduling problems that arise in both manufacturing and service organizations

2. general purpose solution methods

3. applications in practice

Evaluation:

Homework Assignments	30%

Reading Assignments 	20%

Case Study			15%

Final Exam			35%

What is Scheduling?

- Allocation of resources

- Activities/Tasks

- Time horizon

"Decision-making Problem"

- Objectives

- Constraints

Decisions:

- Allocation of resources

- Sequencing decisions

Areas

- Production

- Transportation and distribution

- Technology/information processing

- Workforce

- Project Management

# Gantt Chart

Resources

1

1

2

3

4

1

2

3

4

2

1

2

3

4

3

Time

Scheduling Function in an Organization

- Short term, medium term

- Resource are fixed by long term planning

- Tasks are fixed

- processing times

- release dates

- due dates

Scheduling in Manufacturing

Production planning,

master scheduling

Orders, demand forecasts

Capacity

status

Quantities,

due dates

Material requirements             planning,

capacity planning

Material

requirements

Scheduling

constraints

Shop orders,

Release dates

Scheduling

and

rescheduling

Detailed

scheduling

Schedule

Scheduling

performance

Dispatching

Shop

status

Shop floor management

Job loading

Data

collection

Shop floor

Scheduling in Services

Status

Database

Database

Forecasts

Data

Scheduling

Yield management

Pricing

Orders,

reservations

Accept/

reject

Customer

Examples

1) Project Scheduling: System Installation

- Development and installation of trading tools for the Frankfurt Stock Exchange by Deutsche Börse group

- 300 software projects,  200 types of employees, 1500 people

- Projects may be interrelated by

- precedence constraints

- milestones

- joint use of resources

- Objective: minimize makespan

2) Hot Strip Mill Production Scheduling

- Integrated steel plant, Acme Steel, Chicago

- The mill transforms large bars of steel (slabs) into coils of sheet

- Select orders and sequence them

- Objectives:

- Minimize set-up times, smooth production

- Minimize waste of energy

- Minimize number of delayed orders

- Constraints:

- Product quality restrictions

- Process efficiency standards

3) Flight Crew Scheduling

- American Airlines: crew costs are the 2nd highest component of direct operating cost

- Allocate flights into crew trips

- Objective: minimize the total cost of flying the schedule

- Cost components: salaries, hotel expenses, etc.

- Constraints:

- limitations of work rules (shaped by a union contract)

- limits on flight time, connection time

4) Robot Scheduling in a Circuit Board Production Line

- Control of robots requires real-time scheduling

- A circuit board must be sequentially processed within a series of chemical tanks

- A board can stay in a tank for a fixed time, otherwise it becomes defective

- Robots move the board from station to station

- Scheduler decides which job to pick next

- Objective: maximize throughput of good parts

- Constraints: fixed sequence for jobs

Material Handling

Hoist

5

4

3

2

1

Chemical Tanks

5)  Sequencing of Commercial Breaks by TV Networks

- Management of commercial airtime at Channel 4

- 5 min break may contain 180 spots across 6 regions

- Constraints:

-No overlaps or gaps

-advertisers may specify first or last spot

- Objective: maximize no of advertiser requests